| Status Report # | 1 | Date/Time Tutorial | Wed. 22, Jan., 2025 11:00 am to 1:00 pm |
| --- | --- | --- | --- |
| Report Prepared by | Jacky Ye |  |  |
| Report Prepared for (CI) |  |  |  |
| Team Number | 6 |  |  |
| Other Team Members | Enpei Gu - Minghan Wei - 1010126141 Jacky Ye - 1009994302 |  |  |

Tutorial Agenda

- Finalize team charter

  - Check and finalize roles of each member

  - Discuss whether our role suits our experiences and technical skills

- Get advice for WD0

  - Check with TA/CI for advices on WD0

- Milestone 0

  - Ask questions about Milestone 0

- Miscellaneous

  - Meet with CI at 12:40 pm

  - Assign Status Report#2 to a team member

| Task # | Task Name | Accountable/ Owner | Responsible/ Assisting | Date Due | Date Completed |
| --- | --- | --- | --- | --- | --- |
| 1 | Finish Team Formation Worksheet | Enpei | Jacky Minghan | 2025-01-22 | 2025-01-16 |
|  | Outcome: The team formation worksheet is done on 2025-01-16 |  |  |  |  |
| 2 | Finish WD0 | Jacky Minghan Enpei |  | 2025-01-24 | 2025-01-22 |
|  | Outcome: Three team members finished their WD0 before due date |  |  |  |  |
| 3 | Prepare Status Report #1 | Jacky |  | 2025-01-21 | 2025-01-20 |
|  | Note: Status Report is completed on 2025-01-21 |  |  |  |  |

Team Issues Encountered

- Members have different tutorial sections in other courses

  - Team members have different labs every week, differing our availability to do status reports or discuss our project

  - We decide the first status report is done by Jacky, Enpei will do the second status report and Minghan will do the third and it loops over.

Tasks to be done:

| Task # | Task Name | Accountable/ Owner | Responsible/ Assisting | Date Due |
| --- | --- | --- | --- | --- |
| 4 | Prepare Status Report #2 | Enpei |  | 2025-01-28 |
|  | Note: Status Report is assigned to Enpei |  |  |  |
| 5 | Prepare for Design Lab | Enpei Jacky Minghan |  | 2025-01-27 |
|  | The team should be prepared for next Monday’s lab |  |  |  |
| 6 | Idea generation | Enpei Jacky Minghan |  | 2025-01-28 |
|  | Idea generation should be done before next lab |  |  |  |
| 7 | Study about using Altium | Enpei Jacky Minghan |  | 2025-01-29 |
|  | Learn about basic operation using Altium |  |  |  |