| Status Report # | 2 | Date/Time Tutorial | Wednesday. Jan. 29th. 2025. 11:00 am to 1:00 pm |
| --- | --- | --- | --- |
| Report Prepared by | Enpei Gu |  |  |
| Report Prepared for (CI) | Simon Watson |  |  |
| Team Number | 6 |  |  |
| Other Team Members | Enpei Gu - 1009885652 Minghan Wei - 1010126141 Jacky Ye - 1009994302 |  |  |

Tutorial Agenda

- Discuss individual research result within the team

  - Talk about some high level thought and ideas about our subsystem design and see if there are some fundamental ideas we agree on.

  - If there are some ideas not aligned, write some note about the main disagreement and conduct more research to prepare for future discussion during our team meeting

- WD 1 task allocation

  - assign each team member to a section of WD1, this allows us to get a head start on WD1 and will allow the team to finish the first draft on time.

  - Check in with our CI to see if there is an available time to check the WD1 draft and give some advices

- Milestone 0

  - Complete the tutorial regarding Altium, this will allow each of us to have a fundamental skill in Altium.

  - Read through the milestone 0 document to see if there is any question we have for TA.

- Miscellaneous

  - Weekly meeting with CI at 12:40 pm

Tasks Completed:

| Task # | Task Name | Accountable/ Owner | Responsible/ Assisting | Date Due | Date Completed |
| --- | --- | --- | --- | --- | --- |
| 1 | Obtain Altium Designer License |  | Jacky Minghan Enpei | 2025-01-29 | 2025-01-26 |
|  | Outcome: All team members now have Altium Designer License |  |  |  |  |
| 2 | Prepare Status Report #2 | Enpei |  | 2025-01-28 | 2025-01-27 |
|  | Note: Status Report #2 is completed on 2025-01-27 |  |  |  |  |
| 3 | Task allocation for WD1 |  | Enpei Minghan Jacky | 2025-01-27 | 2025-01-27 |
|  | All team members has now assigned a section for WD1 |  |  |  |  |
| 4 | Draft for Theory of Operation | Jacky | Enpei Minghan Jack | 2025-01-28 | 2025-01-27 |
|  | The first draft is done for theory of operation |  |  |  |  |

Tasks In Progress:

| Task # | Task Name | Accountable/ Owner | Responsible/ Assisting | Date Due |
| --- | --- | --- | --- | --- |
| 1 | Prepare Status Report #3 | Minghan |  | 2025-02-04 |
|  | Note: Status Report is assigned to Minghan |  |  |  |
| 2 | Idea generation | Enpei Jacky Minghan |  | 2025-01-29 (delayed by 1 day) |
|  | Idea generation is delayed to the tutorial on Wednesday, because the team member is waiting for the subsystem specific lecture section during the practical section on Monday. |  |  |  |
| 3 | Study about using Altium | Enpei Jacky Minghan |  | 2025-01-29 |
|  | Learn about basic operation using Altium |  |  |  |
| 4 | WD1 writing section allocation | Enpei Jacky Minghan |  | 2025-01-29 |
|  | Clearly identified responsibility for WD1, allow first draft to be produced on time |  |  |  |
| 5 | WD1 first draft | Jacky | Enpei Minghan | 2025-02-07 (may be changed) |
|  | WD1 internal deadline is three days before the deadline to prepare for further edit or unexpected delay. The day may be changed to allow CI to review our draft and give the team some suggestions before the final deadline. |  |  |  |

Team Issues Encountered

- Team members have issue obtaining Altium Designer license

  - Issues is solved by contacting support, all team members all have Altium Designer license and can use Altium Designer

- Idea generation is delayed to Jan, 29th during tutorial

Gantt Chart for this week: