| Status Report # | 3 | Date/Time Tutorial | Wednesday. Feb. 5th. 2025. 11:00 am to 1:00 pm |
| --- | --- | --- | --- |
| Report Prepared by | Minghan Wei |  |  |
| Report Prepared for (CI) | Simon Watson |  |  |
| Team Number | 6 |  |  |
| Other Team Members | Enpei Gu - 1009885652 Minghan Wei - 1010126141 Jacky Ye - 1009994302 |  |  |

Tutorial Agenda

- Refine WD1

  - Ask questions and inputs from Simon

- Preparation for M0

  - Complete any online section of M0

- Miscellaneous

  - Weekly meeting with CI at 12:40 pm

Completed Tasks:

| Task # | Task Name | Accountable/ Owner | Date Due | Date Completed |
| --- | --- | --- | --- | --- |
| 1 | Prepare Status Report #3 | Minghan | 2025-02-04 | 2025-02-03 |
|  | Note: Status Report is assigned to Minghan |  |  |  |
| 2 | Idea generation | Enpei Jacky Minghan | 2025-01-29 (delayed by 1 day) | 2025-01-29 |
|  | Idea generation is delayed to the tutorial on Wednesday, because the team member is waiting for the subsystem specific lecture section during the practical section on Monday. |  |  |  |
| 3 | Study about using Altium | Enpei Jacky Minghan | 2025-01-29 | 2025-01-29 |
|  | Learn about basic operation using Altium |  |  |  |
| 4 | WD1 writing section allocation | Enpei Jacky Minghan | 2025-01-29 | 2025-01-29 |
|  | Clearly identified responsibility for WD1, allow first draft to be produced on time |  |  |  |
| 5 | WD1 first draft | Jacky | 2025-02-07 (may be changed) | 2025-02-02 |
|  | WD1 internal deadline is three days before the deadline to prepare for further edit or unexpected delay. The day may be changed to allow CI to review our draft and give the team some suggestions before the final deadline. |  |  |  |

Tasks In Progress:

| Task # | Task Name | Accountable/ Owner | Responsible/ Assisting | Date Due |
| --- | --- | --- | --- | --- |
| 1 | Prepare Status Report #4 | Jacky |  | 2025-02-11 |
| 2 | WD1 Final Copy | Enpei Jacky Minghan |  | 2025-02-07 |
| 3 | M0 - Lab | Enpei Jacky Minghan |  | 2025-02-07 |
|  | myFab lab scheduled to carry out practical experiments |  |  |  |
| 4 | M0 Final Copy | Enpei Jacky Minghan |  | 2025-02-08 |
|  | Complete any documentation on practical experiment |  |  |  |
| 5 | Finlize Bandpass Deisgn | Minghan | Jacky Enpei | 2025-02-09 |

Team Issues Encountered

- [Resolved] Technical: Amplifier circuit readings during practical doesn’t match calculation, this was later experimented that we may have a false OmpAmp

Gantt Chart for this week: