| Status Report # | 4 | Date/Time Tutorial | Wednesday. Feb. 11th. 2025. 11:00 am to 1:00 pm |
| --- | --- | --- | --- |
| Report Prepared by | Jacky Ye |  |  |
| Report Prepared for (CI) | Simon Watson |  |  |
| Team Number | 6 |  |  |
| Other Team Members | Enpei Gu - 1009885652 Minghan Wei - 1010126141 Jacky Ye - 1009994302 |  |  |

Tutorial Agenda

- Start writing outline of OP1

  - Ask questions and inputs from Simon

- Preparation for M1

  - Write outline and assign tasks to each member

- Order components for design

  - Email ta for required parts

- Miscellaneous

  - Weekly meeting with CI at 12:40 pm

Completed Tasks:

| Task # | Task Name | Accountable/ Owner | Date Due | Date Completed |
| --- | --- | --- | --- | --- |
| 1 | Prepare Status Report #4 | Jacky | 2025-02-11 | 2025-02-11 |
|  | Note: Status Report is assigned to Jacky |  |  |  |
| 2 | Milestone 0 presentation | Enpei Jacky Minghan | 2025-02-10 | 2025-02-10 |
|  | Team 06 completed milestone 0 presentation during the Monday lab session |  |  |  |
| 3 | Written document 1 | Enpei Jacky Minghan | 2025-02-10 9 a.m. | 2025-02-09 |
|  | Our team finished written document 1 and submitted the night before deadline |  |  |  |
| 4 | Milestone 0 online document | Enpei Jacky Minghan | 2025-02-10 9 a.m. | 2025-02-09 |
|  | Our team prepared the document for presentation and submitted it to quercus the night before presentation |  |  |  |
| 5 | Milestone 0 offline component | Jacky Enpei Minghan | 2025-02-10 | 2025-02-08 |
|  | Our team completed the soldering and tests to the PCB |  |  |  |
| 6 | Finalize Bandpass Design | Minghan Jacky Enpei | 2025-02-09 | 2025-02-09 |
|  | The bandpass filter design is finalized |  |  |  |

Tasks In Progress:

| Task # | Task Name | Accountable/ Owner | Responsible/ Assisting | Date Due |
| --- | --- | --- | --- | --- |
| 1 | Prepare Status Report #5 | Enpei |  | 2025-02-25 |
| 2 | OP1 first draft | Enpei Jacky Minghan |  | 2025-02-15 |
| 3 | M1 first draft | Enpei Jacky Minghan |  | 2025-02-16 |
|  | Writing first drafts of M1 and OP1 are expected to start after the test on 02-13 |  |  |  |
| 4 | OP1 Final Copy | Enpei Jacky Minghan |  | 2025-02-25 |
|  | Complete the powerpoint of OP1 one day before the presentation |  |  |  |
| 5 | M1 Final draft | Minghan Jacky Enpei |  | 2025-02-23 |

Team Issues Encountered

- [Resolved] Technical: Output of the PCB has slight difference compared to simulation on LTSpice

Gantt Chart for this week: