| Status Report # | 12 | Date/Time Tutorial | Wednesday. Apr. 2nd. 2025. 11:00 am to 1:00 pm |
| --- | --- | --- | --- |
| Report Prepared by | Enpei Gu |  |  |
| Report Prepared for (CI) | Simon Watson |  |  |
| Team Number | A6 |  |  |
| Other Team Members | Enpei Gu - 1009885652 Minghan Wei - 1010126141 Jacky Ye - 1009994302 |  |  |

Tutorial Agenda

- Continue for PCB testing using modified python script

- Start the draft for OP2, ask CI to get clarification on any confusion

Completed Tasks:

| Task # | Task Name | Accountable/ Owner | Date Due | Date Completed |
| --- | --- | --- | --- | --- |
| 1 | Prepare Status Report #12 | Enpei | 2025-04-01 | 2025-04-01 |
| 2 | PCB assembly | Enpei Jacky Minghan | 2025-03-29 | 2025-03-029 |
|  | Using the refill oven and soldering kit to assemble all component to the circuit |  |  |  |
| 3 | PCB debug and adjust incorrect trace | Enpei Jacky Minghan | 2025-03-31 | 2025-03-29 |
|  | Cut the copper trace and reconnect the correct pin using wire |  |  |  |
| 4 | Place the last circuit component order form to ensure the team has enough component for potential second board assembly | Jacky Enpei Minghan | 2025-03-24 | 2025-03-23 |

Tasks In Progress:

| Task # | Task Name | Accountable/ Owner | Responsible/ Assisting | Date Due |
| --- | --- | --- | --- | --- |
| 1 | Milestone #3, complete the python script testing to show the circuit has achieve expectation | Enpei Jacky Minghan |  | 2025-04-05 |
| 2 | Complete the Outline and slide draft for OP2 | Enpei Jacky Minghan |  | 2025-04-08 |
| 3 | OP2 Presentation team practice | Enpei Jacky Minghan |  | 2025-04-27 |

Team Issues Encountered

- The copper trace on the PCB is connected wrong.

- The provided python testing script on is not fully correct and require some adjustment

Gantt Chart for this week: