| Status Report # | 5 | Date/Time Tutorial | Wednesday. Feb. 26 th. 2025. 11:00 am to 1:00 pm |
| --- | --- | --- | --- |
| Report Prepared by | Enpei Gu |  |  |
| Report Prepared for (CI) | Simon Watson |  |  |
| Team Number | 6 |  |  |
| Other Team Members | Enpei Gu - 1009885652 Minghan Wei - 1010126141 Jacky Ye - 1009994302 |  |  |

Tutorial Agenda

- Attend OP1 presentation section on time

- listen to all presentations presented by other groups

- Prepare questions for the group that we are assigned to ask questions.

- Provide feedback to the group that we are assigned to provide feedback.

- Complete team’s presentation.

- Discuss the team's next focus after the presentation section within the team.

Completed Tasks:

| Task # | Task Name | Accountable/ Owner | Date Due | Date Completed |
| --- | --- | --- | --- | --- |
| 1 | Prepare Status Report #5 | Enpei | 2025-02-25 | 2025-02-25 |
|  | Note: Status Report is assigned to Enpei |  |  |  |
| 2 | Milestone 1 presentation | Enpei Jacky Minghan | 2025-02-24 | 2025-02-24 |
|  | Team 06 completed milestone 1 presentation during the Monday’s practical section |  |  |  |
| 3 | Oral Presentation Slide | Enpei Jacky Minghan | 2025-02-24 | 2025-02-23 |
|  | Submitted the OP1 slide via Quercus the night before the deadline |  |  |  |
| 4 | First complete circuit schematic | Enpei Jacky Minghan | 2025-02-24 | 2025-02-23 |
|  | Complete our first circuit schematic for the entire design before milestone 1 on Altium, and used for milestone 1 presentation. |  |  |  |
| 5 | MyFab testing on Amplifier & mixer | Jacky Enpei Minghan | N/A | 2025-02-24 |
|  | After testing the design in the lab, the amplifier satisfies the requirement but the mixer requires a redesign since the output is not ideal. |  |  |  |

Tasks In Progress:

| Task # | Task Name | Accountable/ Owner | Responsible/ Assisting | Date Due |
| --- | --- | --- | --- | --- |
| 1 | Prepare Status Report #6 | Micheal |  | 2025-03-04 |
| 2 | Milestone 2 Presentation Draft | Enpei Jacky Minghan |  | 2025-3-09 |
| 3 | Milstone 2 PCB board layout | Enpei Jacky Minghan |  | 2025-03-09 |
|  | All team members need to complete a PCB layout board on Altium |  |  |  |
| 4 | Mixer Redesign | Enpei Jacky Minghan |  | 2025-03-01 |
|  | The mixer need to have a redesign to achieve its expected functionality |  |  |  |
| 5 | OP1 in-person presentation | Minghan Jacky Enpei |  | 2025-02-26 |

Team Issues Encountered

- Mixer design is not ideal, not to redesign a mixer model.

- Solution: Do some research on mixer IC design, and order the ideal one for testing. At the same time, team will simulate some other mixer model on the software to see if the any mixer design will satisfy the requirement

Gantt Chart for this week: