| Status Report # | 6 | Date/Time Tutorial | Wednesday. Mar. 5 th. 2025. 11:00 am to 1:00 pm |
| --- | --- | --- | --- |
| Report Prepared by | Minghan Wei |  |  |
| Report Prepared for (CI) | Simon Watson |  |  |
| Team Number | 6 |  |  |
| Other Team Members | Enpei Gu - 1009885652 Minghan Wei - 1010126141 Jacky Ye - 1009994302 |  |  |

Tutorial Agenda

- WD1 and OP1 exit review

Completed Tasks:

| Task # | Task Name | Accountable/ Owner | Date Due | Date Completed |
| --- | --- | --- | --- | --- |
| 1 | Prepare Status Report #6 | Michael | 2025-03-04 | 2025-03-04 |
| 2 | Oral presentation | Enpei Jacky Minghan | 2025-02-25 | 2025-02-25 |
| 3 | MyFab Testing Gilbert Cell BJT | Enpei Jacky Minghan | 2025-03-02 | 2025-03-02 |
|  | conducted an experiment on using BJT to act as gilbert cell |  |  |  |
| 4 | MyFab Testing Gilbert Cell IC | Enpei Jacky Minghan | 2025-03-03 | 2025-03-03 |
|  | Used commercial IC for Gilbert cell signal mixing |  |  |  |
| 5 | Week Meeting with TA | Jacky Enpei Minghan | 2025-03-03 | 2025-03-03 |
|  | Informal Design Review with Jayke on improved designs |  |  |  |

Tasks In Progress:

| Task # | Task Name | Accountable/ Owner | Responsible/ Assisting | Date Due |
| --- | --- | --- | --- | --- |
| 1 | Prepare Status Report #7 | Jacky |  | 2025-03-11 |
| 2 | Milestone 2 Presentation Draft | Enpei Jacky Minghan |  | 2025-3-09 |
| 3 | Milestone 2 PCB board layout | Enpei Jacky Minghan |  | 2025-03-09 |
|  | All team members need to complete a PCB layout board on Altium |  |  |  |

Team Issues Encountered

- Commercial IC didn’t not operate, but BJT’s worked as expected

Gantt Chart for this week: