| Status Report # | 9 | Date/Time Tutorial | Wednesday. Mar. 12 th. 2025. 11:00 am to 1:00 pm |
| --- | --- | --- | --- |
| Report Prepared by | Jacky Ye |  |  |
| Report Prepared for (CI) | Simon Watson |  |  |
| Team Number | A6 |  |  |
| Other Team Members | Enpei Gu - 1009885652 Minghan Wei - 1010126141 Jacky Ye - 1009994302 |  |  |

Tutorial Agenda

- Final adjustment to PCB

Completed Tasks:

| Task # | Task Name | Accountable/ Owner | Date Due | Date Completed |
| --- | --- | --- | --- | --- |
| 1 | Prepare Status Report #7 | Jacky | 2025-03-11 | 2025-03-10 |
| 2 | Milestone 2 | Enpei Jacky Minghan | 2025-03-10 | 2025-03-09 |
| 3 | PCB schematic | Enpei Jacky Minghan | 2025-03-16 | 2025-03-015 |
|  | Completed PCB design based on requirements |  |  |  |
| 4 | Week Meeting with TA | Jacky Enpei Minghan | 2025-03-03 | 2025-03-03 |
|  | Informal Design Review with Jayke on improved designs |  |  |  |

Tasks In Progress:

| Task # | Task Name | Accountable/ Owner | Responsible/ Assisting | Date Due |
| --- | --- | --- | --- | --- |
| 1 | Prepare Status Report #8 | Enpei |  | 2025-03-19 |
| 2 | Surface mountTransformer test | Enpei Jacky Minghan |  | 2025-03-19 |

Team Issues Encountered

- Bandpass filter does not operated as well as expected

Gantt Chart for this week: